# Next Phase Master Plan

Date: April 5, 2026 Last updated: May 16, 2026

This document is the post-upgrade master plan for the study. It assumes the current benchmark truth remains unchanged and uses the upgraded Codex layer to reduce ambiguity in the next research phase.

Update, April 30, 2026: The April 6 resumed Colab V7 rerun remains complete at 72.89% best validation and 72.53% test accuracy. The April 27 clean non-resumed Colab V7 rerun reached 69.97% best validation and 65.88% test; its JSON row is reconstructed from captured notebook output because the runtime disconnected before the artifact-copy cell copied JSON to Drive. The stronger modern classical baseline resnet18_cifar_gray has now completed three local seeds at 88.13 ± 0.82% test accuracy. The user-reported pre-low-data Colab budget was approximately 245 computing units; the current post-confirmation balance has not been remeasured in this repo. Default policy is still conservative for V7 reruns, but spending surplus Colab units can be justified if the experiment is paper-impactful before the next renewal cap.

Update, May 16, 2026: The low-data scaling confirmation is complete for the current-local pair across seeds 42, 43, and 44. non_trainable_quantum exceeded classical_conv at every measured fraction (10%, 25%, 50%, and 100%), with the strongest low-data margins at 25% and 10%. The thesis-faithful low-data check remains a seed-42 pilot and is still classical-favored: thesis_cnniiii stays ahead of thesis_hqnn2. Treat this as a narrow current-local low-data competitiveness signal, not a general quantum advantage claim.

## 1. Immediate Operating Sequence

These are the next exact actions, in order:

- Finish submission-facing document synchronization

  - Goal: keep paper/draft.md, .docx exports, docs/SUBMISSION_BENCHMARK_2026-03-25.md, docs/PUBLICATION_STRATEGY_2026-03-22.md, and this roadmap aligned with the May 2026 low-data result.

  - Platform: local

  - Paper impact: high

- Keep V7 provenance labels stable

  - Goal: preserve the distinction between the April 6 resumed V7 run, the April 27 clean non-resumed V7 run, and the older documented V7 row; do not spend compute on V7 folder hygiene.

  - Platform: local

  - Paper impact: high

- Prepare the final advisor/submission packet

  - Goal: package Markdown, Word, figures, benchmark tables, and experiment provenance so the project can be reviewed without stale historical framing.

  - Platform: local

  - Paper impact: high

- Re-evaluate only paper-impactful empirical extensions

  - Goal: consider second-dataset robustness, additional statistical intervals, or a narrowly scoped matched-budget control only if it materially changes reviewer resilience or venue fit.

  - Platform: local planning first; Colab only if the extension requires it

  - Paper impact: medium

## 2. Track A — Near-Term Publishable Route

### Goal

Finish a credible Q2 / specialized-QML submission without implying unsupported quantum superiority.

### Exact Task Order

- Submission-facing claim sync

  - Platform: local

  - Goal: keep the paper, benchmark summaries, publication strategy, roadmap, and shareable exports aligned with the full-data hierarchy and May 2026 low-data result

  - Paper impact: high

  - Stop condition: complete once the submission packet no longer describes low-data as future work and no longer implies a generic quantum advantage claim

- Final paper polish

  - Platform: local

  - Tools: codex-paper-audit.sh, paper-sync, paper_writer

  - Paper impact: high

- Submission-facing document refresh

  - Platform: local

  - Tools: codex-artifact-pack.sh, export_docx.sh

  - Paper impact: medium

- Optional next empirical extension

  - Candidate: second-dataset robustness, confidence intervals/significance tests, or one additional matched-budget control if it answers a concrete reviewer risk

  - Platform: M4 first for cheap pilots; Colab is acceptable for a selected paper-impact experiment using surplus units

  - Paper impact: medium to high

  - Stop condition: skip if the reviewer-risk reduction does not justify the implementation cost or Colab spend

## 3. Track B — Stronger Research Route

### Goal

Move from a fair benchmark paper toward a stronger methodology paper.

### Exact Task Order

- Keep the completed low-data axis scoped to the current-local model pair unless reviewers ask for a broader low-data grid

- Add confidence intervals or simple significance tests for the full-data and low-data tables if the venue expects stronger statistical reporting

- Add a second dataset or robustness split only if the goal shifts from a fair benchmark paper to a stronger methodology paper

- Only after those results exist, reassess whether any broader regime claim for quantum competitiveness is defendable

### Completed Low-Data Axis

The completed current-local confirmation compared:

- classical_conv

- non_trainable_quantum

Fractions:

- 10%

- 25%

- 50%

- 100%

Result summary:

- non_trainable_quantum outperformed classical_conv at all measured fractions, with mean test accuracies of 50.71%, 69.88%, 76.75%, and 80.76%.

- classical_conv mean test accuracies were 48.42%, 66.24%, 75.61%, and 80.47%.

- The thesis-faithful low-data check remains a seed-42 pilot, where thesis_cnniiii stayed ahead of thesis_hqnn2.

Execution rule going forward:

- do not expand low-data by default

- add extra low-data seeds only if a reviewer asks whether the thesis-faithful pair shows the same pattern

- prioritize submission clarity over new training

## 4. Compute Policy

- Keep Mac work for M4-feasible benchmark and documentation tasks.

- The V7 confirmatory reruns are already complete; treat them as the last default Colab training spend unless new evidence justifies more.

- The last user-reported pre-low-data budget was approximately 245 computing units; remeasure before any new Colab run.

- Do not spend additional Colab units on work already completed under the publication benchmark protocol, low-data confirmation, or V7 folder hygiene.

- Prefer zero-CU work for artifact sync, reconciliation, manuscript tightening, and submission package cleanup.

- A paper-impact Colab experiment is acceptable before renewal if it addresses reviewer risk better than local-only work.

- Delay broader extension work until the submission package is coherent and the exact question for extra compute is explicit.

## 5. Current Stop Conditions

Stop expanding the trainable-quantum branch if:

- the April 2026 V7 reruns remain clearly below the strongest classical anchors, and

- the paper contribution is already defensible as a benchmark + engineering paper without more V7 seeds

- or the expected information gain does not justify spending Colab units beyond the surplus likely to be lost at renewal

Stop expanding the publication benchmark if:

- the next added baseline does not materially change reviewer resilience, or

- the new result does not improve the paper narrative enough to justify the engineering time

## 6. Current Default Conclusion

Until new evidence changes it, the repo should operate under this conclusion:

- strongest thesis-faithful evidence: thesis_cnniiii

- strongest current-local matched-budget evidence: classical_conv

- specific current-local low-data signal: non_trainable_quantum is competitive with and modestly ahead of classical_conv across the measured low-data fractions

- strongest modern classical upper bound: resnet18_cifar_gray

- strongest current trainable-quantum value: engineering insight, not benchmark leadership